## Slide 1
Europa Planning

## Slide 2
Purpose
Following the company Kick-off meetings in May’2024 it is clear there have been issues regarding communication and guidance
Email sent and documentation to help address

## Slide 3
Top-Down Plans
“Provide early, long-term visibility of milestones and resourcing for a team for clear, easy co-ordination across the company”
Owned / Maintained by leadership team
Used to determine
  The amount of resource required for a project. Driving decisions such as hiring, contractors and licensing
  Balancing resource and effort across multiple, parallel projects
  Ensuring co-ordination between disciplines at a high level
  Scheduling development and maintenance projects, such as infrastructure and personal development plans within the team
Logical Design
Design Verification
Physical Design

## Slide 4
Bottom-Up Plans
“Provide data-driven, execution focused task and assignment plans based on the current, best effort project specification”
Owned / Maintained by workgroups, chip leads and leadership team
Defined in terms of “waves”
  Waves define a given deliverable and close a set of architectural requirements
  Workgroup and leadership teams work together on
    Resourcing
    Ensuring individuals estimate and track effort
  Chip leads ensure
    Communication and consistency
    Architecture and design alignment
    Design and leadership alignment

## Slide 5
Reporting
Chip Leads responsible for consistency and messaging
  Certification Flow to help consistency
  Teams Channel to make announcements
Workgroups maintain existing internal communication channels (confluence etc.)
Reports will reflect status, acting as stand-alone reference
Regular team meetings will allocate time for workgroup updates
Leadership team will provide parallel, discipline specific updates

## Slide 6
Tracking
Tracking is the responsibility of the workgroups and leadership team
  Provide clarity to all team members on their specific responsibilities and deliverables
  Provide clarity to and from the leadership and wider team on progress and risk associated with deliverables / milestones
Tracking will use GitLab time tracking
Workgroups should expect to explain progress (good or bad) to leadership and program management teams

## Slide 7
Requirements and Specification
Not making a decision is as bad as making the wrong decision
  Issues should now present Plan of Record
  Objections (with data-based reasons) can change POR – but open conversation is over
Specifications need to be clear
  Issues should be sanitised to contain only conclusions / POR. Full history should be saved for completeness, but not first POC
Architectural specification for WHAT
Micro-architectural specification for HOW